NIRMANGRID

A Digital Public Good that turns citizen infrastructure demands into ranked national works.

Track 1 — AI for Digital Public Infrastructure & Governance

Google Cloud  ·  Build with AI: Code for Communities — Second Edition

Production bible for the AppD team. Coding surface: Grok CLI. Companion files: NirmanGrid-Datasets.xlsx and NirmanGrid-Pitch.pptx.

Decision date: 27 August 2026. Submission hard stop: 30 September 2026.

0. How to read this document

This is the only build spec. If a feature is not in here, it is out of scope for the hackathon. Companion workbook NirmanGrid-Datasets.xlsx is the only allowed data list. If a source is not in that workbook, do not invent an API for it.

Language in this bible is deliberate. Seeded means a live demo has been shown to a department and movement is slow. It does not mean a signed work order. Sample means generated events stamped SAMPLE. Portal-only means the government publishes a page, not a bulk feed.

1. Decision lock — why Track 1

We go Track 1 because this is the work AppD already does, and because the two PWD seedings plus the sister department seedings are the only unfair advantage on the table.

– PWD Delhi: seeded live demo — infra query + workflow automation. Appreciated. Government pace is slow. Still a seed, not a signed contract.

– PWD Rajasthan: sister-state expansion through channel partners. May 2026 two-pager exists (33 districts, five languages, 90-day path starting Jaipur / Udaipur / Jodhpur). Channel motion, not a go-live.

– Rajasthan WCD and Haryana Animal Husbandry: separate seeded department demos. They prove AppD can enter a state department. They are not features of NirmanGrid. Do not load their schemas into this repo.

– Centre equivalent already named in the investor pitch: CPWD / national infrastructure planning cells.

Contest constraint that forced the product shape: Edition 2 Track 1 is not a grievance desk. Last edition already awarded WhatsApp + classify + dashboard. The written 2026 challenge is a Digital Public Good that aggregates multilingual development requests and recommends high-priority works to national policymakers using demographic data, infrastructure indices and public investment plans. PWD is the field layer. The planning layer is the contest.

1.1 What we will say in public vs what we will not

| Allowed on pitch / README | Forbidden |
| --- | --- |
| Seeded PWD Delhi demo, infra-query + workflow | Signed PWD Delhi contract / production SLA |
| Rajasthan PWD expansion via channel partners, 2-pager exists | Rajasthan PWD is live in 33 districts |
| WCD Rajasthan and AHD Haryana are other seeded depts | Those depts are part of this prototype |
| Government pace is slow; that is why seeds remain seeds | Ministries have selected NirmanGrid |
| Sample citizen events calibrated to published Sewa category mix | These are real PWD Sewa tickets |
| Designed to sit beside Gati Shakti / state plan cells | Live PM Gati Shakti integration |
| MPLADS snapshot pulled from the public dashboard / community CSV | Live eSAKSHI write-access |

2. Product definition

Name: NirmanGrid. One line: citizens speak a development need in their language; the system does not just file a ticket; it ranks that need against what India is already funded to build.

2.1 Three layers — all three must work on the live URL

| Layer | Job | Who sees it |
| --- | --- | --- |
| Field | WhatsApp / web intake. Photo + pin + voice/text. Gemini classifies. Duplicate cluster. Ticket ID in <60s. SLA clock. Resolution photo back. | Citizen + field engineer |
| Planning | Every cluster is scored against Census, OSM/PMGSY gap, MPLADS/PMGSY investment already present, NFHS vulnerability, seasonal rain. | Executive Engineer / planning cell |
| National | Two tenants (Delhi PWD + Rajasthan PWD) share one protocol. Ranked shelf of works. 12-line ministry note. DPG, not two bots. | MoHUA / MoRTH / NITI / CPWD-style view |

If layer 2 or 3 is missing on 30 Sep, we do not have a Track 1 submission. We have last year's product.

2.2 In scope for 30 September

– Two tenants: Delhi (New Delhi, South Delhi, East Delhi) and Rajasthan (Jaipur, Jodhpur, Barmer).

– Channels: WhatsApp Business Cloud API if a number is ready; always a public web form that mimics the WhatsApp payload so judges can use the live URL without our phone.

– Languages in demo: Hindi, English, plus one Rajasthani voice/text path (Marwari labelled; speech falls back to Hindi STT + Gemini). Punjabi optional if it costs nothing.

– Gemini multimodal on photo/video. Cloud Speech-to-Text. Cloud Translation. Vertex-hosted scoring service or BigQuery SQL score + Gemini note-writer.

– Maps: Google Maps JavaScript + our GeoJSON overlays. Not a GIS science fair.

– Live Cloud Run URL. Public GitHub. 3–5 min video. 10–12 slides.

2.3 Out of scope

– Write-access to PWD Sewa, eSAKSHI, CCTNS, Gati Shakti, NIC applications.

– All 33 Rajasthan districts, all Delhi divisions, CPWD national rollout.

– WCD / AHD features, payments, UPI, Aadhaar eKYC, login with Parichay.

– Custom LLM training, federated-learning research paper, blockchain, tokens.

– Officer mobile native apps. Officer actions are web + optional WhatsApp buttons.

– Perfect Marwari ASR. We label confidence. We do not fake a language model we do not have.

3. Rubric map — every feature exists to score a box

Judges score five boxes. Build only what moves a box.

| Box | Wt | What NirmanGrid shows | What would fail the box |
| --- | --- | --- | --- |
| Problem–solution fit | 20% | Citizen development request → ranked work for a national planner. Matches the written challenge. | A PWD complaint desk with no investment-plan join. |
| AI / technical execution | 25% | Gemini vision+language does classification and the ministry note. STT/Translation do Indic intake. Score is computed, not chatted. | A wrapper that asks Gemini 'what should we build?' on empty context. |
| Depth & reach across India | 20% | Two states, one protocol, third state is a config file. Languages are first-class. | Delhi-only map. |
| Impact potential | 15% | Beneficiary count from Census around each cluster. Category mix from real Sewa public totals. | Vague 'millions of citizens' with no number on the cluster. |
| Deployability & scalability | 20% | 90-day path already written for Rajasthan PWD. Cloud Run. Sample-to-live data swap is one flag. Sits beside Sewa / Know Your Road / MPLADS, does not replace them. | Rewrite-the-department fantasy. |

4. Ten-slide pitch — mapped to the rubric

Deck file: NirmanGrid-Pitch.pptx. Twelve slides is the cap. We use ten. Do not add a team-hobby slide.

| Slide | Rubric weight it carries | Must appear on the slide |
| --- | --- | --- |
| 1 Title | Fit 5% | NirmanGrid. Track 1. AppD AI. One line. 'Seeded with PWD Delhi; Rajasthan expansion in motion. Built in this window on Gemini + Vertex + public data.' |
| 2 The gap the brief named | Fit 15% | Requests live in Sewa / letters / WhatsApp / camps. Plans live in MPLADS / PWD budgets / PMGSY / Gati Shakti. No join. Misallocated works. Quote the official problem sentence. |
| 3 What we already know from the field | Deploy 8% | PWD Delhi seeded demo — infra query + workflow. Rajasthan 2-pager — 5 languages, 33 districts, 90-day path. Government is slow; the seed is real. We are not tourists in this problem. |
| 4 Product in one picture | Fit 10% + Reach 5% | Three layers diagram. Citizen → Field → Planning score → National ranked shelf. Two tenants visible. |
| 5 AI that changes the answer | AI 20% | Photo in → Gemini type/severity/reason. Voice in → STT + Gemini. Score out → SQL weights, not an LLM vibe. Note out → Gemini writes 12 lines from the score breakdown. Show one real payload. |
| 6 Planning layer on public data | AI 5% + Fit 5% | Census 2011 PCA. OSM + PMGSY roads. MPLADS snapshot. NFHS-5 district. IMD rain. Table of sources with vintage. Label SAMPLE events. |
| 7 Live loop (the demo) | AI + Deploy 10% | Barmer voice note + culvert photo. Cluster of 9. Score 0.81. No sanctioned MPLADS/PMGSY work. National view ranks it #4. Officer approves elevation. Citizen gets Hindi/Marwari update. |
| 8 India reach and DPG shape | Reach 15% | Delhi + Rajasthan tenants. Third state = new boundary file + language pack. BRICS line: same protocol, different language pack. Not a rewrite. |
| 9 Pilot in weeks, not a ministry rewrite | Deploy 12% + Impact 8% | Weeks 1–3 sit with EE offices (already the Rajasthan plan). Weeks 4–6 language + classifier. Weeks 7–9 three districts. Sits on top of Sewa / Know Your Road. Cloud Run. No department rip-and-replace. |
| 10 Ask and integrity | Impact 7% | What we want from judges: shortlist + ministry pilot conversation. What we are not claiming: signed PWD contract, live Gati Shakti, real complainant PII. Repo + live URL + video. |

Talk track for Virtual Demo Day is the slide 7 loop, run live on the URL, 90 seconds, then jump to slide 8–9. Do not narrate every dataset.

5. Data — exact sources, no invented APIs

Full inventory with URLs, licences, access reality and load order lives in NirmanGrid-Datasets.xlsx. This section is the policy.

5.1 Load these for the planning layer (P0)

– Boundaries: Datameet district + parliamentary constituency GeoJSON (CC BY 4.0) — https://github.com/datameet/maps

– Population: Census 2011 PCA from censusindia.gov.in Population Finder. Vintage must be labelled 2011. Rajasthan new districts map back to 2011 parents.

– Roads Delhi: BBBike NewDelhi OSM extract — https://download.bbbike.org/osm/bbbike/NewDelhi — ODbL.

– Roads Rajasthan: Geofabrik India Western Zone PBF — https://download.geofabrik.de/asia/india.html — filter Jaipur / Jodhpur / Barmer highways with osmium.

– Rural investment proxy: PMGSY GeoSadak Open Data — https://geosadak-pmgsy.nic.in/opendata/ — Government Open Data License India. Datameet mirror: https://github.com/datameet/pmgsy-geosadak

– Public works funds: MPLADS public dashboard https://www.mplads.gov.in/MPLADS/Dashboard/DashBoard.aspx — portal-only. Dated CSV snapshot in /data/raw. Community flatten: https://github.com/Vonter/india-mplads-works. Do not claim live eSAKSHI.

– Sample events: generated, every row source=SAMPLE, category mix calibrated to published PWD Sewa portal totals at https://www.pwddelhi.gov.in/sewa

5.2 Load if time (P1)

– NFHS-5 district factsheets on data.gov.in (catalog updated 2025) for a vulnerability overlay.

– IMD district rainfall for a monsoon boost on drainage/culvert classes.

– LGD codes from lgdirectory.gov.in as the join key.

– MoRTH Basic Road Statistics for state context cards only.

5.3 Do not integrate, do not fake (P2 / forbidden)

– PM Gati Shakti National Master Plan — no public bulk API. Pitch as the production neighbour.

– PWD Sewa ticket-level lat/long dump — not published. Use category totals only.

– Know Your Road QR ledger — announced 2026, no bulk GIS download.

– Official PWD circle / subdivision polygons — we do not have them. Do not draw fake official boundaries.

– Census 2021 household microdata.

– WCD and AHD data.

5.4 Priority score — Gemini does not invent this number

Weights (renormalise if a source failed to load; UI must say 'score mode: partial'):

– 0.25 Repeat demand — cluster size + unique sample reporters, cap at 12.

– 0.20 Population pressure — Census 2011 TOT_P intersecting the cluster buffer.

– 0.10 Vulnerability — NFHS-5 district composite if loaded, else fold into population.

– 0.20 Infrastructure gap — no PMGSY/OSM classified road, or track/unclassified + all-weather request.

– 0.15 Investment already present — MPLADS/PMGSY work of same class in the PC/block lowers the score.

– 0.10 Seasonal urgency — drainage/culvert/waterlogging in monsoon months only.

Gemini's only numeric job is to write the 12-line note from this breakdown. If Gemini and SQL disagree, SQL wins and the note says so.

6. Architecture

6.1 Runtime (hackathon)

– Frontend: Next.js on Cloud Run. Two routes: /citizen (mobile) and /ops (desktop command).

– API: FastAPI or Next route handlers on Cloud Run. One service is fine.

– Datastore: Firebase Auth only if needed for ops users; otherwise a shared demo login. Postgres (Cloud SQL) or Firestore for tickets. BigQuery for planning joins.

– Files: Cloud Storage for media. SHA-256 at ingest. No PII in object names.

– WhatsApp: Cloud API via a BSP you already have, optional. Web form is the judge path.

– AI: Gemini API (AI Studio key for week 1, Vertex in the same GCP project for the submitted URL). Cloud Speech-to-Text. Cloud Translation. Maps JavaScript API.

6.2 Request path

Citizen payload (WhatsApp or web) → ingest worker hashes media, stores raw, strips phone from any prompt → Gemini multimodal classify {type, severity, lang, summary, confidence} → snap pin to nearest OSM/PMGSY way → cluster-id assigned → score job reads BigQuery features → ticket written → citizen acknowledgement → ops map updates. Elevation action writes a ministry_note via Gemini from the score JSON.

6.3 Multi-tenant DPG shape

tenant_id = delhi_pwd | rajasthan_pwd. Same code. Different boundary file, language pack, category synonyms, SLA hours. National view is a union query with tenant tags. Adding Haryana later is a config row, which is the reach slide.

6.4 What not to put in the prompt

– Phone numbers, names, exact address text. Mask before Gemini.

– The priority_score. That is computed server-side.

– Claims about sanctioned amounts Gemini cannot see.

7. Repository layout for Grok CLI

Single public GitHub repo. Working branch: main. Do not commit secrets. .env.example only.

nirman-grid/

– README.md — problem, what is sample, how to run, licences, Google AI services used

– apps/web — Next.js citizen + ops

– apps/api — ingest, classify, score, notify

– packages/schema — ticket, cluster, score, tenant JSON schemas

– data/raw — dated downloads, never PII

– data/clean — loadable parquet/geojson/csv

– data/sample — events.csv source=SAMPLE

– etl/ — download and transform scripts Grok CLI can run

– prompts/classify.md, prompts/ministry_note.md — versioned

– infra/ — Cloud Run Dockerfile, cloudbuild.yaml

– docs/DEMO_SCRIPT.md — the 4-minute path

– .env.example

Grok CLI convention: one job per prompt. Example: 'Using etl/README.md, download D08 and write data/clean/delhi_highways.geojson. Do not invent columns.' Never ask the CLI to 'build the whole app' in one shot.

8. Production calendar — 27 Aug to 30 Sep 2026

Five weeks. If a week slips, cut P1 datasets and the WhatsApp channel. Never cut the planning score or the second tenant.

| Week | Dates (2026) | Ship | Kill if slipping |
| --- | --- | --- | --- |
| 0 / 1 | 27 Aug–2 Sep | Repo + Cloud Run hello + Delhi map + web intake form + Gemini classify on 20 photos + SAMPLE 60 Delhi events | WhatsApp number |
| 2 | 3–9 Sep | Rajasthan three-district highways + PMGSY join + cluster + score v1 in BigQuery + Hindi transcript path | NFHS, IMD |
| 3 | 10–16 Sep | Second tenant switcher + national ranked list + ministry note + SLA clock + resolution photo loop | Officer WhatsApp buttons |
| 4 | 17–23 Sep | Barmer voice-note path + duplicate cluster demo + partial-score banner + load test 200 events + README licences | Extra languages |
| 5 | 24–30 Sep | Video, deck polish, live URL freeze, GitHub public, submission packet, backup recording if APIs die on Demo Day | New features |

Daily stand-up question: which rubric box did we move yesterday. If the answer is 'UI polish', stop.

9. Demo script — 4 minutes, live URL

1. 0:00–0:20 Title. Track 1. Two seeded PWD states. This is a DPG, not a helpdesk.

2. 0:20–0:50 Citizen web (stand-in for WhatsApp): Barmer farmer, Marwari/Hindi voice + culvert photo + pin. Ticket in under 10 seconds. Show Gemini JSON: type=culvert, severity=high, lang=hi.

3. 0:50–1:20 Map: 9 SAMPLE reports snap to the same stretch. Cluster forms. Census village population appears.

4. 1:20–2:00 Planning drawer: score 0.81 breakdown. Gap: no PMGSY/OSM all-weather link. Investment: no MPLADS work in the PC of that class. Seasonal: monsoon window on.

5. 2:00–2:40 Flip tenant to Delhi. Same protocol, different language pack, a pothole cluster on a named PWD stretch. Proves not a one-city toy.

6. 2:40–3:20 National view. Ranked shelf. Elevate Barmer cluster. Gemini 12-line note. Citizen receives 'demand elevated to planning shelf', not 'registered'.

7. 3:20–4:00 Deployability. 90-day Rajasthan path. Sits beside Sewa. What we did not claim. Repo + URL.

Record a backup of this exact path the night before submission. Virtual Demo Day is 23 Oct; APIs fail.

10. Team and Grok CLI split

| Owner | Owns | Does not own |
| --- | --- | --- |
| Aambrish | Story, government language, pitch, what we claim, dataset honesty, demo narrative | Pixel pushing the ops UI |
| Ankit | Cloud Run, maps, ops dashboard, BigQuery load, score SQL | Prompt poetry |
| Grok CLI + Aambrish/Ankit | ETL scripts, classify prompt, Next.js citizen form, README, tests for score weights | Secret keys, fake APIs |

Prompt pattern for Grok CLI: context file + acceptance test. Example acceptance test: 'given events.csv of 9 pins within 120m of the same OSM way, cluster_id is identical and reporter_count=9'.

11. Submission packet

1. Public GitHub with Apache-2.0 or MIT + data licence file.

2. Live Cloud Run URL. Demo login posted in README.

3. 3–5 min video: the script in section 9, no background music that drowns speech.

4. NirmanGrid-Pitch.pptx exported to PDF if Hack2Skill wants PDF slides, else pptx.

5. 2–3 line description: 'NirmanGrid is a Digital Public Good that turns multilingual citizen infrastructure demands in Delhi and Rajasthan into a ranked shelf of works for national planners, using Gemini and public Census, OSM, PMGSY and MPLADS data.'

6. Do not submit the May 2026 Rajasthan 2-pager as the prototype. That is background, and pre-existing work must be substantially extended.

12. Eligibility and integrity

– Build during the hackathon window. Reuse patterns from PWD demos, not the old repo as the submission.

– Google AI is mandatory. The classify call and the ministry note must hit Gemini on the live URL.

– Cite OSM, Datameet, MoRD, MoSPI, ORGI in README.

– No real complainant phones. SAMPLE banner on citizen map.

– Cross-border / BRICS line: one sentence on slide 8. Do not overclaim Brazil/South Africa deployments.

13. Risks that actually kill this entry

| Risk | How it kills | Counter |
| --- | --- | --- |
| Looks like Praja Svaram | Fit + AI boxes collapse | Planning score + national shelf must be the hero of the video |
| No Google AI on the live URL | Disqualified | Classify and note are server-side Gemini, logged |
| Empty map | Judges bounce | SAMPLE events preloaded; never depend on a live WhatsApp send during judging |
| Claiming a signed PWD deal | Integrity + later ministry conversation dies | Seeded / channel / slow government — exact words |
| Census 2011 unmarked | Reviewer calls data stale | Vintage label on every population tooltip |
| Scope creep into WCD/AHD | Two products, zero finished | Those depts stay off this repo |
| Secrets in git | Repo rejected or key leaked | .env local only |

14. First Grok CLI jobs (do these in order)

1. Create the repo skeleton in section 7 with empty README sections and .env.example listing GEMINI_API_KEY, GCP_PROJECT, MAPS_KEY.

2. Write etl/01_boundaries.sh to clone/filter Datameet district polygons for NCT of Delhi and Rajasthan.

3. Write etl/02_osm_delhi.py to turn the BBBike NewDelhi extract into data/clean/delhi_highways.geojson with only highway=* ways.

4. Write data/sample/events.schema.json and generate 60 Delhi SAMPLE events whose category mix matches the Sewa public totals snapshot.

5. Write prompts/classify.md with a JSON schema output and a rule: never return a priority_score.

6. Stand up apps/web citizen form that posts {photo, lat, lng, text} and renders the Gemini JSON.

7. Deploy that form to Cloud Run so the URL exists by day 4 even if ugly.

15. Definition of done

On 30 Sep a judge who has never heard of AppD can open the live URL, file a sample report, see it land on a cluster, open the score drawer, switch tenant to the other state, and download a ministry note. README states every dataset vintage and every claim we refused to make. Video is four minutes and follows section 9. Deck is ten slides and follows section 4. Nothing else is required to submit. Everything else is after shortlist.

End of bible. Update this file only when a fact changes (new signed letter, new public dump, dropped dataset). Do not update it to add features.